# 📌 Project Title

Task Allocation, Follow-Up & Progress Management System for Accounting Firm

## 🎯 Project Objective

Build a software system (Django-based) that:

- allocates tasks to staff

- tracks progress and status

- automates follow-ups

- manages client communication

- supports recurring & regular compliance tasks

- allows task diversion / reassignment

- generates progress and pending reports

- supports future online task submission by clients

Initially offline (internal office only)
Future phase: online client portal

## 👥 System Users

- Admin / Partner / Manager

- Team Member (staff)

- Client (future portal)

# 🧩 Core Modules

### 1. User & Role Management

Already exists for:

- Client

- Team Member

Add:

- role (admin / manager / staff)

- permissions

### 2. Task Management Module

Functions:

- create task

- assign task

- update status

- view task list

- upload documents

- comments / notes

- completion marking

- diversion to other team member

Task Data Fields

- Task ID

- Client

- Task title

- Description

- Task type (ITR, GST, ROC, Audit, Notice)

- Priority (High / Medium / Low)

- Due date

- Created by

- Assigned to

- Current status

- Is recurring? (yes/no)

- Frequency (monthly, quarterly, yearly, custom)

- Date created

### 3. Task Status Tracking

Allowed statuses

- Created

- Assigned

- In-Progress

- Pending – Client

- Pending – Department

- Pending – Internal Review

- Under Review

- Rework Required

- Completed

- Closed

Every status change must be logged (history).

### 4. Follow-Up Management Module

Features:

- add follow-up entry

- next follow-up date

- reminder system

- follow-up mode (Call / Email / WhatsApp / Visit)

- status (pending / resolved)

Follow-up parties:

- client

- government department

- vendor / consultant

- internal staff

### 5. Task Diversion / Reassignment Module

Manager can:

- divert task from one member to another

- state reason (mandatory)

- log diversion history

- notify both members

Data captured:

- Task ID

- From employee

- To employee

- Diverted by

- Date

- Reason

### 6. Recurring Task Automation Module

Examples:

- Monthly GST return

- Quarterly TDS return

- Annual audit

- Accounting monthly work

System automatically:

- creates next period task

- sets due date

- assigns team (default or choose)

- schedules reminders

### 7. Notification & Reminder Module

Reminder triggers for:

- tasks nearing deadline

- overdue tasks

- pending for client response

- follow-up date reached

- recurring task due

Delivery modes:

- dashboard alerts (required now)

- email / WhatsApp (future)

### 8. Document & Communication Notes

Each task can contain:

- work notes

- call discussion details

- file upload area (supporting docs)

- remarks log

### 9. Reports Module

Student must create:

- employee-wise pending task

- client-wise pending task

- overdue task list

- task completed list

- follow-up due today

- recurring task calendar

- diverted task report

# 🏗 Django Project Structure (Student Guide)

Recommended apps:

- users

- clients

- tasks

- followups

- reassignment

- reports

Example structure:

project/

├── manage.py

├── project/settings.py

├── users/

├── tasks/

├── followups/

├── reassignment/

├── reports/

# 🗄 Database Design (Student Must Implement)

### Table 1 – Task

- id

- client_id

- title

- description

- type

- priority

- due_date

- created_by

- assigned_to

- status

- is_recurring

- recurrence_type

- created_at

### Table 2 – Task Status Log

- id

- task_id

- changed_by

- old_status

- new_status

- remarks

- date_time

### Table 3 – Follow-Up

- id

- task_id

- followup_type

- followup_with

- method

- remarks

- next_followup_date

- status

### Table 4 – Task Diversion Log

- id

- task_id

- from_employee

- to_employee

- reason

- diverted_by

- diverted_on

- remarks

### Table 5 – Recurring Task Setup

- id

- task_type

- client

- frequency

- default_assignee

- next_due_date

# 🧭 Complete Workflow Description

### Step 1: Task creation

Manager creates task
↓
assigns team member
↓
task moves to Assigned

### Step 2: Work in progress

Team member starts work
↓
updates status stage-wise
↓
adds notes & documents

### Step 3: Follow-up generation

If waiting for:

- client document

- department response

- internal info

then:

- add follow-up entry

- assign next follow-up date

- reminder auto-activates

### Step 4: Diversion (if needed)

Manager diverts:

- from existing staff

- to another staff

System stores full movement history.

### Step 5: Review

Manager checks:

- work

- documents

- remarks

Status changes:

- under review → completed

### Step 6: Task completion

- mark completed

- lock edit

- archive record

# 🖥️ Minimum Screens to Build

Student must build:

✔ Admin Dashboard
✔ Employee Dashboard
✔ Create Task screen
✔ Assign Task screen
✔ Task list view
✔ Task detail page
✔ Follow-up entry page
✔ Follow-up due today page
✔ Task diversion page
✔ Recurring task setup page
✔ Reports page

# 🎓 Student Implementation Milestones

Assign to your student like this:

### Phase 1 – Masters & basic task creation

### Phase 2 – Status & progress tracking

### Phase 3 – Follow-up module

### Phase 4 – Task diversion module

### Phase 5 – Recurring task automation

### Phase 6 – Reports & dashboard

### Phase 7 – Client online module (future)